POM7

The Waterfall Model of the Software Life Cycle

- The model uses a prescribed sequential execution of activities

- The software development can be scheduled as a linear step by step process

- The goal is to never turn back once an activity is completed

- The key feature of the model is the verification activity at the end of each activity that ensures that the activity does not introduce unwanted or deletes mandatory requirements

Activity Diagram of the V Model

- The horizontal object flow describes the information flow between activities of same abstraction level

- Higher levels of abstractions of the V-model deal with the requirements in terms of elicitation and operation

➡The client acceptance activity validates the understanding of the user against the requirements

- The middle-part of the V-model focuses on mapping the understanding of the problem into a software architecture

➡The Component Integration and Test activity verifies functional components against the preliminary design

- The lower level of the V-model focuses on details such as the assembly and coding of software components

➡Unit Test activity verifies units against their description in the detailed design

Validation vs. Verification

Validation:

- Assurance that a product meets the needs of the customer

- Involves acceptance and suitability with external customers

- Informally: "Are you building the right thing?"

Verification:

- Evaluation whether or not a product complies with a regulation, requirement, specification or imposed condition

- Often an internal process

- Informally: "Are you building it right?"

Properties of sequential models (Waterfall and V Model)

- Nice milestones

- No need to look back (linear system)

- Always one activity at a time

- Easy to check progress during development, e.g. 90% coded, 20% tested

- But software development is non-linear!

Definition: iterative vs. Incremental

- Iterative means “re-do” or “re-work”

➡ Iterative development helps you to improve your product

- Incremental means “to add onto something”

➡ Incremental development helps you improve your process

Spiral model

- 9 iterations (cycles)

- 4 basic activities that must be applied in each iteration

  - Determine objectives, alternatives and constraints (start of project, begin of iterations)

  - Identify and evaluate alternatives (risk Analysis)

  - Identify and resolve risks (Concept of Operation Activity)

  - Develop a prototype and obtain approval for the next iteration (Requirements and life cycle planning

3 types of prototypes

- Illustrative prototype

- Develop the user interface with a set of storyboards

- Implement them on a napkin or with a user interface builder

- Good for a first dialog with the client

- 2) Functional prototype

- Implement and deliver an operational system with minimum functionality

- Then add more functionality

- Good for incremental development

- 3) Exploratory Prototype ("Hack")

  - Implement part of the system to learn more about the requirements

Vertical vs. horizontal prototype

Unified process

- An iterative and incremental lifecycle model built on the idea of cycles in the lifetime of a software system

- Each cycle consists of 4 phases: inception, elaboration, construction, transition

- Each phase can be iterated. During the duration of an iteration, several workflows are performed in parallel

  - 6 core workflows: business modeling, requirements, analysis & design, implementation, test, deployment

  - 3 supporting workflow: configuration & change management, project management, environment

V-Model XT

- The V-Model XT is the successor of the V-Model, XT = eXtreme Tailoring

- Standard for German government contracts

- Goals:

  - Minimization of project risk

  - Improvement and guarantee of quality

  - Reduction of cost

  - Improvement of communication

- Focus on products instead of activities

  - No defined chronology of activities

- V-Model XT describes who has to do what and when in a project

- Each type has a project execution strategy

  - Each strategy is roughly itself a process model, consisting of milestones and decision points

V-Model XT Tailoring

- Tailoring means selecting the process components to be used in the project

- Static tailoring occurs at project definition time (before the project actually starts)

  - Project type and project characteristics together suggest a set of process components

  - Project-specific adaptations may involve e.g. using different strategies for prototypes vs. final development etc.

- Dynamic tailoring may occur during project execution

- when architectural design decides to realize some functionality in HW, the process components 'HW development' will be included dynamically

Frequency of change and choice of software lifecycle model

PT = Project

Time MTBC = Mean Time Between Change

- Change rarely occurs (MTBC >> PT)

  - Sequential model: Waterfall Model, V-Model

  - Open issues are closed before moving to next phase

- Change occurs sometimes (MTBC ≈ PT)

  - Iterative model: Spiral Model, Unified Process, V-Model XT

  - Change occurring during phase may lead to the iteration of a previous phase or cancellation of the project

- Change is frequent (MTBC << PT)

  - Agile model: Scrum, Kanban, Extreme Programming (XP)

  - Change during a phase can lead to reengineering the requirements or the design

Extreme programming (XP)

- Main goals

  - Avoid over-planning

  - Improve software quality

  - Improve responsiveness to changing customer requirements

- Terminology: iteration, deliverable, release

- 5 fundamental principles: rapid feedback, assume simplicity, incremental change, embracing change, quality work

- 4 roles: developer, customer, manager, coach

- 12 practices: how to approach the development process

XP practice: test driven development (TDD)

- XP is based on test-driven development (TDD)

- Do not code before you have tests

- Also called Test first

- Tests are not only for testing functional requirements, they are also for testing nonfunctional requirements and adherence to standards

- Write only tests that could possibly fail

XP practice: refactoring

- Refactoring: A change that leaves system behavior unchanged, but enhances simplicity, flexibility, understandability, and/or performance

- You refactor only when the system requires you to do so

- Keep all tests running after refactoring

XP practice: pair programming

  - All production code is written with two people looking at one machine

  - There are two roles in each pair:

  - Driver - Thinks tactically: worries about the implementation, writes the tests and the production code

  - Navigator (“Observer”) - Thinks strategically: Is this whole approach going to work? What test cases may fail? Can we simplify the system to make this problem go away?

XP terminology: iteration

- An iteration implements one or more user stories

  - Iterations are “time-boxed”

  - Iteration finishes always on a fixed date

  - Typical duration of an iteration: 2 to 4 weeks

- Number of implemented features is variable

- (Jeder Iteration alle 4 Bereiche abdecken)

XP terminology: deliverable

- Deliverable: result of an iteration

  - Coded, tested, and potentially shippable

- Small addition of functionality

XP terminology: release

- A release consists of several iterations that add related functionality

  - Usually every 2 to 6 months

- When should you release?

  - When the customer sees a big improvement over the last release

Kanban

• Stands for transparency, optimization and personal responsibility

• Does not solve problems, it simply makes them visible!

• Begins with the current state and process of a system

????

Scrum is revolutionary, Kanban is evolutionary (sollte man eig nur einmal gesehen haben)

Situations where agile methods might not be appropriate

- When it is not supported by the company culture

- Project too big for regular complete integration

- Where it inherently takes a long time to get feedback

- Where you can’t realistically test